Absolutely — here's a comprehensive checklist of missions/features for CookSync, divided into phases for tracking both personal (MS Word) and team (GitHub Project) progress. You can copy this into MS Word, and also create corresponding issues/cards in your GitHub Project board.

## CookSync - Project Mission Checklist
### PHASE 0: Setup & Planning
- Define project roles (Leader, Backend, Frontend)
- Create GitHub repos (frontend + backend or monorepo)
- Setup GitHub Project Board (To Do / In Progress / Done)
- Set up MongoDB Atlas cluster
- Create .env.example file
- Plan deployment targets: Render (backend), Netlify (frontend)

### PHASE 1: Backend Core Setup
- Initialize Express.js app with server.js
- Setup MongoDB connection (config/db.js)
- Setup environment variables (dotenv)
- Create file structure (models, routes, controllers, etc.)
- Create User model with role, email, password
- Add bcrypt hashing and JWT token generation
- Create Auth routes:
  - POST /api/auth/signup
  - POST /api/auth/login
- Create auth middleware (JWT verify + RBAC)

### PHASE 2: Recipe Feature
- Create Recipe model (title, ingredients, steps, image, tags, chefId, filters)
- CRUD APIs:
  - POST /api/recipes
  - GET /api/recipes (pagination, filters)
  - GET /api/recipes/:id
  - PUT /api/recipes/:id
  - DELETE /api/recipes/:id
- Implement image upload with Multer, Cloudinary for optimizing images.

### PHASE 3: User Features
- Add favorites array to User model
- API to toggle favorite: POST /api/users/favorites/:recipeId
- API to get user's favorites
- Dietary preferences in profile (vegan, nut allergy, etc.)
- Filter recipes based on dietary tags

### PHASE 4: Real-Time & Collaborative Features
- Setup Socket.IO on backend
- Emit new recipe events ("new-recipe")
- Setup client to listen to real-time updates
- Collaborative editing route setup (Socket.IO rooms)
- Cooking mode: Steps with integrated timers (backend logic placeholder)

### PHASE 5: Optional Advanced Features
- Implement real-time chat with Socket.IO
- WebRTC setup for peer-to-peer video calls
- Backend signaling server for video call negotiation

### PHASE 6: Deployment & Final Testing
- Deploy backend to Render
- Deploy frontend to Netlify
- Configure CORS and production .env
- Write unit & integration tests (backend)
- Final bug fixes and optimization
- Team demo prep & documentation

### Leadership Notes
- Assign GitHub issues to team members
- Track daily standup progress (optional)
- Document API endpoints for frontend team
- Share deployment links and .env usage instructions

Would you like this checklist formatted into a Word-compatible table or DOCX file you can use directly?